Group Agreement and Plan

Group Members

| Name | Contact information | Class Day & Time |
| --- | --- | --- |
| Trần Nguyễn Khánh Hoàng | 105974061@student.swin.edu.au | Thusday 08/10, 7am-10am |
| Nguyễn Lan Ngọc Minh | 106727143@student.swin.edu.au | Thusday 08/10, 7am-10am |
| Phạm Nguyễn Hải Bình | 106727033@student.swin.edu.au | Thusday 08/10, 7am-10am |
| Hồ Hải Đăng | 106718079@student.swin.edu.au | Thusday 08/10, 7am-10am |

Group name (optional)

- My group’s name is Jollibee

Group style and roles

- Trần Nguyễn Khánh Hoàng – Team Leader
Organises meetings, assigns tasks, checks project progress, and submits the final deliverables.

- Nguyễn Lan Ngọc Minh – Research & Documentation
Collects project requirements, researches information, and prepares documentation.

- Phạm Nguyễn Hải Bình – Developer, Develops the main features of the project, fixes bugs, and supports testing.

- Hồ Hải Đăng – Tester & Quality Assurance
Tests the project, reports issues, checks requirements, and helps prepare the final presentation.

Timeline

Week 4:

- Complete the Group Agreement.

- Discuss project requirements.

- Assign roles and responsibilities.

Week 5

- Finish research and planning.

- Create the project structure.

Week 6

- Complete the first version of the project.

- Review each member’s progress.

Week 7

- Continue development.

- Combine everyone’s work into one project.

Week 8

- Test all features.

- Fix bugs and improve the project.

Week 9

- Final review.

- Prepare presentation materials.

Before the submission deadline

- Complete a final check.

- Submit the project at least one day before the deadline to avoid unexpected problems.

Communication Plan

Our group will communicate mainly through our Discord channel.

- We will check Discord every day.

- We will have at least two online meetings each week or additional meetings when necessary.

- Members should reply to messages within 24 hours whenever possible.

- If someone cannot attend a meeting or finish a task on time, they should inform the group as early as possible.

- All important decisions will be discussed together so everyone has a chance to share their opinions.

On-track behaviours

- Attend meetings on time.

- Complete assigned tasks before the deadline.

- Communicate clearly and respectfully.

- Support teammates when they need help.

- Share ideas and contribute during discussions.

- Inform the group immediately if any problems arise.

- Respect different opinions and work together professionally.

Off-track behaviours

- Missing deadlines without informing the group.

- Ignoring messages for a long period.

- Being absent from meetings without notice.

- Completing work carelessly or submitting unfinished work.

- Not contributing fairly to the project.

- Copying another person’s work or breaking academic integrity rules.

- Creating conflict by being disrespectful or refusing to cooperate.

Resolving tensions

We understand that disagreements may happen during the project, so we will deal with them respectfully and professionally.

If a problem occurs, the members involved should first discuss it calmly and try to find a solution together. If the issue cannot be resolved, the Team Leader will organise a group discussion so everyone can share their opinions and agree on the best solution.

If a member is unable to complete their assigned work, they should inform the group as soon as possible. The group will provide support where possible or redistribute the workload if necessary.

If a member repeatedly misses deadlines, does not communicate, or does not contribute to the project, the issue will be discussed as a group. Continued lack of contribution may be reported to the tutor, following the unit’s group work policy.

Our goal is to solve problems fairly, maintain good communication, and ensure everyone contributes to the success of the project.

Team Expectations:

- Every member will complete their assigned tasks on time and to the best of their ability.

- All members will communicate respectfully, respond to messages within 24 hours whenever possible, and inform the group if they cannot meet a deadline.

- Everyone will attend group meetings, actively participate in discussions, and contribute fairly to the project.

- Members will support each other, share ideas, and ask for help when needed to ensure the project progresses smoothly.

- All work submitted must be original and follow Swinburne’s academic integrity requirements.

Member 1 Initial: T.H

Member 2 Initial: N.M

Member 3 Initial: P.B

Member 4 Initial: H.Đ